# AI QE Lab
Prerequisites & Build Guide

Shopping RAG Assistant • QA Agent • Test Management Lifecycle Agent

Version 1.0 | Purpose: hands-on AI Quality Engineering lab with controlled failures, traceability, evaluation, automation and release-readiness reporting.

# 1. What we are building

| Stream | System | Purpose | Primary testing |
| --- | --- | --- | --- |
| 1 | Shopping AI Assistant | Natural-language product search and policy Q&A using RAG | RAG, LLM, API, integration, E2E, NFR |
| 2 | QA Agent | Requirements review → risks → tests → failure analysis → defect creation | Agent/tool-use, grounding, coverage, autonomy, HITL |
| 3 | Test Management Lifecycle Agent | Strategy → plan → monitoring → completion → recommendation | Lifecycle agent, governance, document quality, decision quality |

# 2. Prerequisites checklist

Local machine with Python 3.11+ and Git.

IDE/editor: VS Code or equivalent.

Optional local coding agent: Codex CLI or Claude Code. It is convenience, not a dependency.

One LLM API account/key (OpenAI or Anthropic initially; abstraction can support both later).

Dedicated Jira Cloud lab project. Do not point autonomous writes at a real production project.

Python virtual environment for the lab.

API spend limit / budget alert configured before bulk evaluation runs.

Secrets stored in .env; .env excluded from Git.

Start Jira integrations read-only. Enable writes only after Human-in-the-loop approval flow is tested.

Open the supplied workbook and review Golden, Evaluation, Regression, Risk Register, Traceability and Metric Catalogue sheets.

# 3. Build order — do this in sequence

| Phase | Build | What | Why |
| --- | --- | --- | --- |
| Phase 0 | Local foundation | Repo, venv, secrets, dependencies | Reproducible and safe environment |
| Phase 1 | Data layer | Load approved products + policies | Known source of truth |
| Phase 2 | Shopping Assistant | Chat/API + retrieval + generation | First SUT works end-to-end |
| Phase 3 | Observability | Log retrieval, augmentation, generation, versions, latency | You can inspect R→A→G instead of black-box only |
| Phase 4 | Evaluation | Run Golden/Evaluation/Regression datasets | Quality becomes measurable |
| Phase 5 | Jira + QA Agent | Read stories, review, risks, tests, HITL defect creation | Agentic AI testing |
| Phase 6 | TM Lifecycle Agent | Strategy, plan, monitoring, completion, recommendation | Governance/lifecycle agent testing |
| Phase 7 | Automation + reporting | pytest + reporting pipeline + Excel/Jira outputs | Repeatable regression and release view |

# 4. Phase 0 — local setup

WHAT: create the project shell. WHY: isolate dependencies/secrets and make every run reproducible. HOW:

Create folder ai-qe-lab and initialize Git.

Create Python virtual environment: python -m venv .venv.

Activate the virtual environment.

Copy config/.env.example to .env and populate only local secrets.

Create .gitignore containing .env, .venv/, __pycache__/, logs/, reports/.

Copy data/, policies/, docs/ and the workbook from this pack into the repository.

Do not ingest stale/conflicting fixture policies into the approved KB yet.

Expected result: repository exists locally, secrets are not tracked, supplied data can be opened.

# 5. Phase 1 — data and knowledge base

WHAT: establish the controlled source of truth. WHY: RAG quality cannot be evaluated if expected data is unknown.

| Asset | Provided | Use |
| --- | --- | --- |
| products.json / products.csv | 160 synthetic products | Product search and recommendation retrieval |
| Approved policies | Returns, delivery, warranty, payment | Policy RAG |
| Stale/conflicting fixtures | 2 deliberately problematic files | Controlled failure exercises only |
| Categories | Retail taxonomy | Filtering and coverage segmentation |

HOW: index approved products and approved policy documents. Store source_id, document/version, chunk_id and text/attributes as metadata. Keep fixtures excluded until a specific exercise.

# 6. Phase 2–3 — RAG assistant and traceability

For every request capture at minimum:

request_id / timestamp

user query

retrieved product/chunk IDs

retrieval scores and rank

top_k

approved source/version

constructed context or context references

prompt version

model/provider/version

generation parameters

final answer

citations/source IDs returned to user

latency and error status

WHY: a correct final answer can hide broken retrieval. Testing must separate retrieval quality, generation quality and end-to-end quality.

# 7. Dataset design

| Dataset | Purpose | Focus | When run |
| --- | --- | --- | --- |
| Golden | Trusted canonical reference | Business-critical facts/behaviour; evaluator calibration | Smoke/baseline; critical checks |
| Evaluation | Broad quality measurement | Normal + ambiguity + no-match + conflict + adversarial + paraphrase + long-query segments | Scheduled evaluation / quality assessment |
| Regression | Stable repeatable pack | Critical golden + representative eval + confirmed defects | Every relevant build/prompt/model/RAG/KB change |

The workbook contains 35 Golden cases, 80 Evaluation cases and 30 Regression cases. Expected results are intentionally more semantic than exact-string matching where appropriate.

Golden creation logic: manually controlled expected source and facts; emphasize critical business behaviour. Evaluation logic: stratified failure-mode coverage. Regression logic: stable critical subset; add confirmed escaped defects over time.

# 8. Phase 4 — evaluation

WHAT: evaluation runner sends dataset queries to the application, stores trace/result, applies deterministic and/or model-based evaluators, then aggregates metrics.

| Metric | Source | Meaning |
| --- | --- | --- |
| Correctness | Expected facts vs answer | Did the answer satisfy the expected business fact/constraint? |
| Groundedness | Answer claims vs retrieved approved context | Are claims supported by retrieved sources? |
| Hallucination rate | Unsupported responses/claims | How often unsupported information is produced |
| Recall@K | Expected relevant item vs top-K retrieval | Did retrieval surface the needed source/item? |
| Constraint adherence | Query constraints vs recommendation | Were budget/size/colour/etc. respected? |
| P95 latency | Request telemetry | Operational response time |

Thresholds are deliberately left TBD in the workbook. As Test Lead, you agree them with Product/AI stakeholders rather than inheriting arbitrary numbers.

# 9. Phase 5 — QA Agent

Input: Jira story, description, AC, architecture/context.

Requirements Review: identify ambiguity, incompleteness, contradiction and testability gaps.

Risk Analysis: generate only risks grounded in requirement/architecture evidence.

Test Generation: positive, negative, edge, integration and AI-specific tests with traceability.

Execution/analysis: consume test/evaluation results.

Defect creation: prepare evidence; initially require Human approval before Jira write.

Agent evaluation focus: hallucinated requirements, missed AC, duplicate/irrelevant tests, wrong tool/parameters, unauthorized actions, premature termination, loops, context loss, severity mistakes and excessive tool calls.

# 10. Phase 6 — Test Management Lifecycle Agent

One programme-level Test Strategy will contain stream-specific approaches. The agent may propose Entry/Exit criteria, but the Test Lead decides/approves them.

Generate Test Strategy using risk-based/ISTQB-aligned thinking.

Generate Test Plan using a practical ISO/IEC/IEEE 29119-based structure.

Maintain plan/status as scope, execution, defects and risks change.

Read AI, agent and SDLC metrics.

Produce Test Completion Report.

Produce GO/NO-GO recommendation with explicit residual risk and evidence.

Human approval remains mandatory for governance decisions in the lab.

# 11. ISO/IEC/IEEE 29119 practical use

ISO/IEC/IEEE 29119-2:2021 specifies generic test processes for governing, managing and implementing testing; ISO/IEC/IEEE 29119-3:2021 specifies test documentation templates produced by those processes. This pack provides an original practical mapping, not the copyrighted standard text.

| Artifact | Lab structure |
| --- | --- |
| Test Strategy | Objectives; scope/streams; test levels/types; risk approach; AI/RAG/agent approach; environments/data; automation/evaluation; governance; metrics; defect/reporting; roles; assumptions/constraints |
| Test Plan | Context/scope; test basis/items; in/out scope; approach; resources; environment; data; schedule; dependencies; risks; deliverables; monitoring/control; defects; completion criteria; approvals |
| Status Report | Build/period; coverage/execution; defects; AI/agent metrics; risks/blockers; actions/forecast |
| Completion Report | Completed scope; deviations; results; unresolved defects; residual risks; criteria assessment; recommendation; follow-ups |

# 12. Risk Register and traceability

Use the workbook Risk Register as the starting register. Do not treat it as exhaustive; add risks discovered during requirements review and exploratory testing.

Target traceability chain:

Business/Product Risk → Requirement/AC → Test → Dataset Case → Execution → Defect → Residual Risk → Release Decision

WHY: AI metrics alone do not prove requirement coverage; conventional execution counts alone do not prove AI output quality.

# 13. Reporting architecture

The reporting pipeline—not Excel itself—collects data from Jira, pytest/evaluation results and traces. Excel is a human-readable output.

| Report area | Data source |
| --- | --- |
| SDLC metrics | Jira + traceability + pytest |
| AI metrics | Evaluation runner + RAG traces |
| Agent metrics | Agent traces + Jira/tool results |
| Defects | Jira |
| Release readiness | Criteria + metrics + residual risk + defects |

# 14. Controlled-failure exercises

| Exercise | Change | Expected learning |
| --- | --- | --- |
| Bad retrieval | Reduce top_k or alter ranking/index | Retrieval failure vs generation failure |
| Stale source | Temporarily ingest stale returns fixture | Data freshness/source precedence |
| Conflict | Ingest conflicting delivery fixture | Conflict handling and source governance |
| Missing truth | Remove relevant source | Abstention vs hallucination |
| Prompt change | Modify system prompt | Prompt regression |
| Model change | Swap provider/model | Back-to-back/model regression |
| Non-determinism | Repeat same cases | Variance and stable acceptance criteria |
| Agent autonomy | Remove/alter HITL control in sandbox | Unauthorized-action detection |
| Bad requirements | Use intentionally incomplete SHOP-005 | Requirements review quality |
| Bad release logic | Feed failing evidence to TM Agent | Recommendation quality |

# 15. Definition of done for the lab

Shopping Assistant answers product/policy queries using approved sources and exposes traceable sources.

RAG traces allow inspection of retrieval, augmentation and generation.

Golden/Evaluation/Regression datasets execute automatically and persist run metadata.

QA Agent reviews requirements, identifies risks, generates traceable tests and prepares defects.

Test Management Agent manages strategy/plan/status/completion lifecycle with HITL.

Automated conventional, AI and agent evaluations run repeatably.

Risk Register and requirement-to-defect traceability are maintained.

Reporting pipeline produces SDLC + AI + Agent metrics and a release-readiness view.

Controlled failures can be introduced and detected without contaminating the approved baseline.

# 16. First session — only these actions

Download/unpack this prerequisites pack.

Read sections 1–7 of this guide.

Open the four architecture diagrams.

Open the workbook and inspect the three dataset sheets.

Inspect products.json and approved policy files.

Create the local ai-qe-lab repository and Python virtual environment.

Copy .env.example to .env; do not add real keys to Git.

Stop there. Next implementation step is the minimal RAG application with full trace logging.

# 17. Supplied files

AI_QE_Lab_Datasets_and_Governance.xlsx

data/products.json and products.csv

data/categories.json

policies/*.md including controlled-failure fixtures

docs/overall.png, rag.png, qa_agent.png, tm_agent.png (+ SVG/DOT sources)

docs/requirements_seed.md

docs/dataset_design.md

docs/29119_practical_mapping.md

config/.env.example

README.md

# 18. Authoritative standard references

Official ISO pages: ISO/IEC/IEEE 29119-2:2021 (Test processes) and ISO/IEC/IEEE 29119-3:2021 (Test documentation). The standards are copyrighted; this guide summarizes their role and provides an original lab structure rather than reproducing their text.